Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 18-06-26 |
| --- | --- |
| Team ID |  |
| Project Name | Home Rent |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | User Registration | USN-1 | As a user, I can register using name, email, password and role selection. | 3 | High | Amith Koka |
| Sprint-1 | User Authentication | USN-2 | As a user, I can login using email and password. | 2 | High | Amith Koka |
| Sprint-1 | Password Management | USN-3 | As a user, I can reset my password using the forgot password feature. | 2 | Medium | Amith Koka |
| Sprint-2 | Property Management | USN-4 | As an owner, I can add a new property with images and details. | 5 | High | Amith Koka |
| Sprint-2 | Property Management | USN-5 | As an owner, I can edit property details. | 3 | High | Amith Koka |
| Sprint-2 | Property Management | USN-6 | As an owner, I can delete a property listing. | 2 | High | Amith Koka |
| Sprint-3 | Property Search | USN-7 | As a renter, I can search properties by address. | 2 | High | Amith Koka |
| Sprint-3 | Property Filtering | USN-8 | As a renter, I can filter properties by type and ad type. | 2 | Medium | Amith Koka |
| Sprint-3 | Booking Management | USN-9 | As a renter, I can submit a booking request. | 4 | High | Amith Koka |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 7 | 7 Days | 01 May 2025 | 07 May 2025 | 7 | 07 May 2025 |
| Sprint-2 | 10 | 7 Days | 08 May 2025 | 14 May 2025 | 10 | 14 May 2025 |
| Sprint-3 | 8 | 7 Days | 15 May 2025 | 21 May 2025 | 8 | 21 May 2025 |
| Sprint-4 | 11 | 7 Days | 22 May 2025 | 28 May 2025 | 11 | 28 May 2025 |

Velocity

Sprint 1 Velocity = 7 Story Points
Sprint 2 Velocity = 10 Story Points
Sprint 3 Velocity = 8 Story Points
Sprint 4 Velocity = 11 Story Points

Average Velocity = 9 Story Points per Sprint

Burndown Chart

| Sprint | Remaining Story Points |
| --- | --- |
| Start | 36 |
| Sprint-1 | 29 |
| Sprint-2 | 19 |
| Sprint-3 | 11 |
| Sprint-4 | 0 |